Project Name

Phase Plan - Zero Phase

Document History

| Version | Author | Date | Changes |
| --- | --- | --- | --- |
| 0.1 | Neville Turbit | 1 Feb 09 | First draft |

Table of Contents

Current Status	3

Work Breakdown Structure (WBS)	3

Resource Requirements	4

Schedule	4

Key Milestones	5

Risks or Issues	5

Cost	5

# Current Status

Explain the current status of the project.

Example:  The idea to develop a stock control system had been turned into a Concept Paper and approved by IT Management to immediately move to Phase Zero.  As the Initiator is on leave until the end of the month, we plan to start the phase at the beginning of the next month.

# Work Breakdown Structure (WBS)

Identify the work required in the phase.  Using a Work Breakdown Structure (WBS) is a useful approach.

Example:

- Prepare for Phase

  - Review existing material

  - Re-assess stakeholders

- Plan Interviews

  - Determine who should be interviewed

  - Schedule interviews

  - Prepare agenda

- Carry out interviews

  - Attend interviews

  - Document outcome

  - Identify areas of disagreement, lack of clarity or inconsistency

  - Gauge support for the Concept

- Resolve Issues

  - Resolve as far as possible

    - Inconsistencies

    - Disagreements

    - Lack of understanding

  - Ensure remaining issues are documented

- Prepare Report

  - Develop a high level scope

  - Identify outstanding issues

  - Document support, or otherwise, for the Concept

  - List potential benefits

  - Produce a very rough estimate of time and cost (ballpark figures)

  - Recommend a path forward

- Sign off report

  - Distribute to Initiator and IT Management

  - Discuss the findings

  - Make amendments if necessary

  - Gain sign off

# Resource Requirements

List the skills required in the project and who might be involved in the next phase.  If a resource name is not available, just identify the skills.

Example:

| Role | Skills | Nominee |
| --- | --- | --- |
| Project Manager | Carry out planning and management of a mid sized project | P. Manager |
| Business Analyst | Assist the business to develop requirements. Plan and manage testing and support |  |
| Sponsor | Provide the money for, and executive support to the project | I. Nitiator |

# Schedule

The schedule does not necessarily need to be a Gantt chart.  If a Gantt chart is prepared, attach it to the report.  The following example would suffice.  It should relate to the WBS.  You should also indicate when the phase will start and when it will end.

Example:

Phase Duration:  1 June to 20 June

| Activity | Work | Start | Finish |
| --- | --- | --- | --- |
| Prepare for Phase | 2 days | 1 June | 3 June |
| Plan Interviews | 2 days | 2 June | 6 June |
| Carry out interviews | 5 days | 7 June | 14 June |
| Etc. |  |  |  |

# Key Milestones

If the Phase is going to take a few weeks to complete, identify Milestones that will determine if the phase is on track.  As a generalisation there should be a milestone each week or at least every two weeks.

Example:

| Milestone | Date |
| --- | --- |
| Interviews planned and scheduled | 6 June |
| Interviews completed | 14 June |
| Etc. |  |

# Risks or Issues

If there are any impediments to the phase being successfully completed, they should be identified.  Once identified, it should be clear how they are to be handled to minimise impact.

| Risk or Issue | Action |
| --- | --- |
| The Process Owner is on a training course for two weeks | Will approach her and arrange a telephone interview |
| Still major disagreement about the following aspect of the Concept. ……………………… | Schedule a meeting next Monday to resolve the problem. If we cannot resolve it, we move forward with two scenarios and explore both. |
| Etc. |  |

# Cost

Identify the cost of completing the phase.

Example:

Cost involved will be the cost of a Business Analyst for 8 days.  At our standard IT charge out rate this is $.....