Project Name

Project Management Plan

Document History

| Version | Author | Date | Changes |
| --- | --- | --- | --- |
| 0.1 | Neville Turbit | 1 Feb 09 | First draft |

Table of Contents

Project Management Plan	5

Purpose	5

Audience	5

Related Documents	5

Executive Overview	5

Scope Management	5

Change Control	5

Cost Management	6

Detailed Budget	6

Budget Control Process	6

Time Management	6

Schedule	6

Resource Management	6

Project Organisational Structure	6

Resource Requirement	6

Resource Management Plan	6

Roles and Responsibilities	6

Quality Management	7

Quality Plan	7

Governance	7

Readiness Assessment	7

Communication Management	7

Key Stakeholders	7

Communications Plan	7

Document Management	7

Procurement Management	8

Procurement Strategy	8

Procurement Plan	8

Risk Management	8

Outstanding Risks	8

Risk Process	9

Regular Risk Reviews	9

Recording	9

Project Parameters	10

Assumptions	10

Constraints	10

Dependencies	10

Logistics	11

Facilities Plan	11

Tools	11

Project Infrastructure Plan	11

Issues	11

Outstanding Issues	11

Issue Management Process	11

Escalation Process	12

Actions	12

Attachments	14

High Level Scope	14

Variation Request Form	14

Budget Calculation Worksheet	14

Schedule	14

Resource Requirements	14

Resource Management Plan	14

Roles and Responsibilities (RACI Chart)	14

Quality Plan	14

Key Stakeholder Mapping	14

Communications Plan	14

Risk Assessment Worksheet	14

Facilities Plan	14

Readiness Assessment – Start the Project	14

# Project Management Plan

## Purpose

The Project Management Plan focuses on the mechanics of how the project will be managed.

## Audience

The audience for this document is the Sponsor and Project Team who need to understand the controls that will be put in place to ensure a successful outcome.

## Related Documents

A separate document – the Project Charter –is used to justify expenditure of resources, time and money by the organisation to achieve a business outcome.

The activities to be undertaken, their duration, sequencing and resources assigned to each task are contained in the Project Schedule which is attached.

# Executive Overview

Instructions:

Summarise the PMP.  Key points are:

- Any overriding principles (e.g. The project follows standard project management practices in the organisation)

- Any factors that will change the way in which it is managed (e.g. Outsourcing of part of the project to an external supplier)

- Unusual factors that impact the management (e.g. the team are remotely located so will rely on collaboration software to work together)

# Scope Management

Attached is the High Level Scope Document that covers the scope in more detail.

## Change Control

Variations to the project must go through a process of approval.  The level of authority is set out below:

Example:

| Variation up to $ |  | Variation Time Up to (days) | Approver | Limit | Per |
| --- | --- | --- | --- | --- | --- |
| $1,000 | Or | 2 | Project Manager | $6,000 | Phase |
| $10,000 | Or | 20 | Steering Committee | $50,000 | Project |
|  | or |  |  |  |  |

Variations must be submitted on the Variation Request form.  A sample is attached.

# Cost Management

## Detailed Budget

Attached is a Budget Calculation Worksheet

## Budget Control Process

Describe the budget control processes that will be set up

# Time Management

## Schedule

A schedule is attached.

# Resource Management

## Project Organisational Structure

Insert an organisation diagram

## Resource Requirement

Attached is the Resource Requirements document.  This identifies the people required, their skills, their level of involvement and cost.

## Resource Management Plan

Attached is a Resource Management Plan. The plan identifies how resources will be managed.  It also identifies training that may be required for project team members.

## Roles and Responsibilities

Attached is a RACI chart identifying roles and responsibilities

# Quality Management

## Quality Plan

Attached is a Quality Plan for the project

## Governance

Instructions

Enter the phases at which sign off will be required

Example:

In agreement with the Sponsor and Steering Committee, in order for the project to proceed, we will obtain sign off by …………………………. at the end of the following phases.

- Project Planning

- Preliminary Requirements

- Market Review

- Etc.

## Readiness Assessment

A Readiness Assessment will be carried out before we start the project.  The assessment is attached.  Until the Assessment has been completed, and all answers are positive, we will not proceed.

# Communication Management

## Key Stakeholders

Attached is a Stakeholder Mapping document

## Communications Plan

Attached is a Communications Plan and identification of key stakeholders for the project

## Document Management

Instructions:

Identify any standards applying to documents

Example:

All documents should comply with the following guidelines:

- All project documents should be stored in L:\.......

- Documents should have a version number.  Draft versions start with 0.1 and the first official version has a number of 1.0

- The version number should be on the cover sheet

- Footers should contain the document name and date of printing

# Procurement Management

## Procurement Strategy

Instructions:

Describe any procurement strategy that will apply.

Example:

We will involve our Purchasing Department once we decide on the likely candidate from the RFP responses.  They will be responsible for all negotiations with the vendor regarding price and conditions.  They will also be responsible for examining the financial viability of the vendor.

## Procurement Plan

Instructions:

This document describes how procurement processes from developing procurement documentation through contract closure will be managed.

Example:

Prior to the RFP we will work with our Purchasing Department to identify what requirements we may have for purchasing.  These will be included in the RFP document.

The Purchasing Dept will identify what documentation they require from the successful vendor to ensure the vendor is financially viable.

The Purchasing Dept will be responsible for liaising with Legal to ensure the contract meets our requirements.

Etc.

# Risk Management

## Outstanding Risks

The key risks to the project are detailed below.

Example:

Enter the top five or ten risks – particularly those relevant to the next phase, and a brief description of the actions being undertaken to mitigate the risks.

| Risk | Probability | Impact | Priority | Mitigation |
| --- | --- | --- | --- | --- |
| We might not be able to get Vendors to respond before Christmas and the project will be delayed | Likely | High | Critical | As soon as we have approval to proceed, we will phone the vendors and alert them to our requirement to have a response before Christmas |

Repeat for the top risks.

## Risk Process

Risks will be managed as follows:

Example:

- It is the responsibility of each team member to identify risks and advise the Project Manager

- The Project Manager will add the risk to the risk register

- The Project Manager will discuss what action can be taken regarding the risk with other team members and possibly the Sponsor

- Any mitigation action will be entered on the register and the Project Manager will ensure action is taken

- At the end of each phase, a risk assessment will be undertaken

- Any new risks that are either High or Critical should be reported on the weekly report and discussed with the Sponsor

### Regular Risk Reviews

Instructions:

Identify when, how and who will be involved in risk assessments.

Example:  A risk review will be undertaken at the start of each phase as part of the planning.  The review will be undertaken by the whole project team and new risks with mitigation strategies submitted to the Sponsor.

### Recording

Example:

Risks will be entered on the Risk Assessment Worksheet.  The Risk Assessment Worksheet will be maintained by the Project Manager who will be responsible for checking actions weekly.

# Project Parameters

## Assumptions

The following assumptions have been made in order to progress the planning.

Example:

- We will roll out on a branch by branch basis

- Training will be undertaken in two locations

## Constraints

The following constraints apply to the project.

Instructions:

Constraints are situations that cannot be changed.  They are the immovable objects around which the project must be planned.

Example:

- We cannot launch the new program over the Christmas period due to staff being on leave

- Any solution selected must integrated with our ERP system

## Dependencies

Instructions:

Identify situations where this project is dependant on another project, and where another project is dependant on this project.

Example:

| This project is dependant upon: | Resources undertaking training, and data conversion in other States Upgrade of our ERP system Workstations being installed in Goods Receipting Department |
| --- | --- |
| Other projects depend upon: | Purchasing business process depends on revision to ordering procedures Stock management plan depends on real time updates of stock levels |

# Logistics

## Facilities Plan

A Facilities plan is included as an appendix

## Tools

Instructions:

List any tools that will be used during the project.

Example:

- Microsoft Project

- Project Administrator

## Project Infrastructure Plan

Instructions:

In this section cover any infrastructure that needs to be set up for the team.  This may be physical infrastructure such as routers, printers, cabling or external Access.  It may also be software related such as test environments, databases or software tools.

Example:

The team will have three environments to work within.  VE1 and VE2 will be development environments and VE3 a test environment.  Environments will be managed by Fiona Reid.  For changes to the environments, a request should be raised and forwarded to Fiona for action.  Changes will need to be approved by the Project Manager.

# Issues

## Outstanding Issues

The key issues remaining unresolved are listed below.

Example:

| Issue | Priority | Action |
| --- | --- | --- |
| Unable to get a decision around the location of the project team | Critical | Meeting scheduled for 16 Feb to resolve the matter |

## Issue Management Process

Instructions:

Describe how Issues will be managed.

Example:

All issues will be referred to the Project Manager.  The PM will log the issues in a register maintained in Excel.  Only the PM can update the register.  Actions will be assigned to the relevant person and the PM will advise the person responsible via email what is required, and when it is required by.

When the action is completed, the person responsible will advise the PM who will update the register.

Etc.

## Escalation Process

If an issue cannot be resolved at a particular level of the organisation, it should be escalated.  The process for escalation is detailed below.

Example:

The example below is from the Resource Management Plan document.

# Actions

Instructions:

Describe the process for managing Action Items

Example

An action log in Excel will be created and stored on the shared drive.  The log will record:

- Who is responsible (one person only)

- Status (Open, Closed, Deferred)

- Due date.

Weekly reports will be issued to team members showing open action items sorted by name and due date.  A separate overdue action item report will also be produced.

# Attachments

## High Level Scope

## Variation Request Form

## Budget Calculation Worksheet

## Schedule

## Resource Requirements

## Resource Management Plan

## Roles and Responsibilities (RACI Chart)

## Quality Plan

## Key Stakeholder Mapping

## Communications Plan

## Risk Assessment Worksheet

## Facilities Plan

## Readiness Assessment – Start the Project

# Text boxes

When issue is identified it has been reviewed by the team including Locus Consultants

There are three possible paths.  Use the most appropriate for the issue.  May be more than one path

Issue

Project Steering Committee

5 day Turnaround

Fifth Level Escalation

Fourth Level Escalation

Third Level Escalation

Second Level Escalation

First Level

Vendor Project Manager

Executive Team

Project Manager

Business Representative

Sponsor

Team Members

4 hr Turnaround

4 hr Turnaround

8 hr Turnaround