Project Name

Impact Assessment

Document History

| Version | Author | Date | Changes |
| --- | --- | --- | --- |
| 0.1 | Neville Turbit | 1 Feb 09 | First draft |

Table of Contents

People Impacts	3

Process Impacts	4

Data Impacts	5

Organisational Impacts	6

Training Impacts	7

Logistical Impacts	8

External Impacts	9

Infrastructure Impacts	10

Other Application Impacts	11

Other Impacts	12

# People Impacts

| Overview | The following impacts on people have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| Additional staff required for stock take | Warehouse | Medium | Recruit staff | HR Dept |  |

# Process Impacts

| Overview | The following impacts on processes have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| Less flexibility in discounting | Sales Staff | Low | No action. This is a good thing. |  |  |

# Data Impacts

| Overview | The following impacts on data quality, accuracy and format have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| Need to clean up telephone numbers | Tele sales | High | Will require a major drive to fix by go live | Tele Sales plus temps | Go Live date |

# Organisational Impacts

| Overview | The following impacts on the organisation have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| More centralised control | Branches | Medium | Review role of branch accountants | CFO | Mid Dec |

# Training Impacts

| Overview | The following impacts on training have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| No knowledge of Unix | System Support | High | Train support staff | HR | ASAP |

# Logistical Impacts

| Overview | The following impacts on logistics have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| Orders ready for delivery by 8 pm | Transport staff | Medium | Trucks to be packed by night shift which means additional people working nights | Transport Manager | January |

# External Impacts

| Overview | The following impacts outside the company have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| Suppliers will need to provide additional paperwork | Suppliers | Low | Brief suppliers | Sales | Go Live |

# Infrastructure Impacts

| Overview | The following impacts on Infrastructure have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| New servers in branches | IT | Medium | Install servers | IT | 2 mths before Go Live |

# Other Application Impacts

| Overview | The following impacts on Other Applications have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| Interface to financial system | IT | Medium | Ensure we can build an interface | IT | Before selection date |

# Other Impacts

| Overview | The following impacts on other aspects of the organisation have been identified. |
| --- | --- |

| Impact | On | Severity (H,M,L) | Action | By | Due |
| --- | --- | --- | --- | --- | --- |
| No standardised approval process for large system purchases | Project Team | High | Develop a process | Procurement Mgr | Nov |