Project Name

Phase Plan - Handover

Document History

| Version | Author | Date | Changes |
| --- | --- | --- | --- |
| 0.1 | Neville Turbit | 1 Feb 09 | First draft |

Table of Contents

Current Status	3

Work Required	3

Resources	4

Schedule	4

Milestones	4

Risks or Issues	5

Cost	5

# Current Status

Explain the current status of the project.

Example:

The new application has been put into production, and initial support has been provided to users.  We are seeing a reduction in support requests and while there are numerous teething problems to resolve, we are at a point where we can plan to handover from the project team to production support.

# Work Required

Identify the work required in the phase.  Using a Work Breakdown Structure (WBS) is a useful approach.

Example:

- Prepare for Phase

  - Identify work required based on Project size

  - Identify existing processes that may be included

- Resolve Existing Issues

  - System Bugs

  - Business Process Issues

  - Training Issues

- Prepare for handover

  - List outstanding issues

  - Update handover plan

  - Agree target date for handover

- Handover

  - Brief production support

  - Handover

- Produce Report

- Plan for  Project Closure

# Resources

List the skills required in the project and who might be involved in the next phase.  If a resource name is not available, just identify the skills.

Example:

| Role | Skills | Nominee |
| --- | --- | --- |
| Project Manager | Carry out planning and management of a mid sized project | P. Manager |
| Business Analyst | Support users Analyse problems referred by business users |  |
| Sponsor | Provide the money for, and executive support to the project | I. Nitiator |

# Schedule

The schedule does not necessarily need to be a Gantt chart.  If a Gantt chart is prepared, attach it to the report.  The following example would suffice.  It should relate to the WBS.  You should also indicate when the phase will start and when it will end.

Example:

Phase Duration:  1 June to 20 June

| Activity | Work | Start | Finish |
| --- | --- | --- | --- |
| Prepare for Phase | 2 days | 1 June | 3 June |
| Resolve existing issues | 2 days | 2 June | 6 June |
| Prepare for handover | 5 days | 7 June | 14 June |
| Etc. |  |  |  |

# Milestones

If the Phase is going to take a few weeks to complete, identify Milestones that will determine if the phase is on track.  As a generalisation there should be a milestone each week or at least every two weeks.

Example:

| Milestone | Date |
| --- | --- |
| Agree date for handover | 6 June |
| Handover complete | 14 June |
| Etc. |  |

# Risks or Issues

If there are any impediments to the phase being successfully completed, they should be identified.  Once identified, it should be clear how they are to be handled to minimise impact.

| Risk or Issue | Action |
| --- | --- |
| Production will not accept the handover | Ensure we meet the previously agreed acceptance criteria |
| Training issues will not be resolved in a timely manner | Add an additional trainer to the team from another branch for a 2 week period. |
| Etc. |  |

# Cost

Identify the cost of completing the phase.

Example:

Cost involved will be the cost of a Project Manager for 8 days.  At our standard IT charge out rate this is $.....