Project Name

Variation Request

Document History

| Version | Author | Date | Changes |
| --- | --- | --- | --- |
| 0.1 | Neville Turbit | 1 Feb 09 | First draft |

Table of Contents

Variation Name:	3

Number:	3

Requestor:	3

Variation Type	3

Response required by:	3

Variation Details	3

Impact of not proceeding	3

Benefits	3

Costs	4

Implications	4

Approval	4

Implementation	4

# Number:

# Variation Name:

Example:  Additional Sales Reports

# Requestor:

Example:  John Smith

# Variation Type

Identify what sort of variation is required.  Is it additional functionality, change of scope, cost increase, more staff, additional functionality?

Example:  Creation of two additional reports

# Response required by:

Identify when a decision needs to be made to include or exclude the variation.

# Variation Details

Example:  Two new reports are required to provide end of month figures of actual sales versus budget and also actual sales versus estimate.  Figures are currently compiled manually.

# Impact of not proceeding

Example: If we do not have the report we will need to continue processing the information manually.  This takes 1.5 man days and costs $1k per month.

# Benefits

The following benefits have been identified:

Identify the benefits.  They should be quantified.  Such comments as better service or fewer problems should be avoided.

Example:

- Reduction in manual processing accounting for 1.5 man days and $1k per month

- Reduced risk of errors.  In the last 6 months we have provided incorrect information to the board on two occasions resulting in revisions having to be made.  On at least one occasion, the correct information would have resulted in a different decision from the board on cash flow projections.

# Costs

Identify the cost of the variation in terms of dollars, time and resources.

Example:  The additional work will require a BA to spend 1 day to specify the reports, and a developer to spend 2 days to product the reports.  Testing will require 1 day.  In total, the cost will be $5k and the time 4 days.

# Implications

What impact will the variation have on the project?

Example:  The variation cannot be included in the schedule without delaying UAT by at least 2 days.  We will need to bring in another developer if we are to keep to the original schedule.

# Approval

Identify the action including the signature of the person who will approve or disallow the variation.  Include the agreed cost and time variations.

Example:

| Criteria | Agreement |
| --- | --- |
| Action | Agree to proceed using a new developer for two days. |
| Increase to Budget | $5k |
| Increase to Schedule | 2 days |
| Sponsor's Signature |  |
| Date |  |

# Implementation

The approved variation has been incorporated into the project:

Scope (    	 Schedule (     	Budget (     	Resource Plan (     	Status Reports (