Project Name

Gap Analysis

Document History

| Version | Author | Date | Changes |
| --- | --- | --- | --- |
| 0.1 | Neville Turbit | 1 Feb 09 | First draft |

Table of Contents

Executive Summary	3

Business Gaps	4

Technical Gaps	5

# Executive Summary

Outline the results of the gap analysis.

Example:

We have identified approximately $Xk of modifications required to address the gaps in the software.  This will add approximately Y days to the project.  A number of items are either still not resolved as to whether or how we would address the gaps, or not quantified.  The largest of those are listed below:

- Gap 1

- Gap 2

# Business Gaps

| Requirement | Gap | Action | Estimated Effort |
| --- | --- | --- | --- |
| Record if people are left or right handed | No facility to do this | Add database fields and input screen | 3 days - $3,000 |
| Download addresses to PDA | Only works with one iPAQ . We have another brand | Either replace all our PDAs or build a download function | To replace all PDAs would be $120k. Build function might take 2 to 4 weeks which would be $80k to $160k |

# Technical Gaps

| Requirement | Gap | Action | Estimated Effort |
| --- | --- | --- | --- |
| Use DB2 database | Only uses Oracle | We would have to get an exemption from Enterprise Architecture and train a DBA on DB2 | $5k for training |
| Backup should use X Media | Solution uses Y media | Purchase equipment to use Y media | Approximately $120k |